# SOC Automation and Detection Engineering Lab

Development Journal · sec-01

| Project ID | Entries | Evidence | Last verified |
| --- | --- | --- | --- |
| sec-01 | 9, oldest first | 55 commits across main and docs/portfolio-review, plus screenshots | 2026-10-26 |

How this journal works. Each entry is reconstructed from git history, so Work completed and Files changed are always verified. Fields that git cannot show (objectives, problems, testing) are marked [Inferred] or “Not recorded”. Entries are never rewritten; corrections are added as new entries. New entries go at the end.

# 2026-03-29 · Lab run and first commit

| Field | Entry |
| --- | --- |
| Objective | [Inferred] Run the lab end to end and capture evidence |
| Work completed | [Verified] Initial commit with 8 screenshots; two rounds of renaming them to 01. to 08. |
| Files changed | screenshots/*, configs/.gitkeep, notes/.gitkeep, .DS_Store |
| Technical decisions | [Verified] Numbered screenshot names matching lab phases |
| Problems encountered | [Verified] Trailing spaces and a “kaili” typo in file names (fixed 2026-04-01) |
| Solutions implemented | Not recorded that day |
| Testing performed | [Verified] WALKTHROUGH.md names the generated note soc_case_20260329_150145.md, so the script ran this day |
| Remaining issues | [Verified] The script itself was not committed |
| Next recommended action | Add documentation |

# 2026-03-30 · Documentation and detection query

| Field | Entry |
| --- | --- |
| Objective | [Inferred] Make the lab readable on GitHub |
| Work completed | [Verified] Added README, WALKTHROUGH and .gitignore; corrected Windows 10 to Windows 11; embedded screenshots; added the SPL query |
| Files changed | README.md, WALKTHROUGH.md, .gitignore, queries/brute_force_detection.spl |
| Technical decisions | [Verified] Saved the threshold search as a standalone .spl file |
| Problems encountered | [Verified] README and WALKTHROUGH first landed inside folders of the same name; screenshot paths broke |
| Solutions implemented | [Verified] Moved files to the root; fixed paths |
| Testing performed | Not recorded |
| Remaining issues | File name typos |
| Next recommended action | Clean up repository structure |

# 2026-03-31 to 2026-04-01 · Repository clean-up and script add/remove

| Field | Entry |
| --- | --- |
| Objective | [Inferred] Tidy the repository and publish the automation script |
| Work completed | [Verified] Removed .DS_Store, empty configs/ and notes/, a stray .spl.rtf; rewrote .gitignore three times; fixed file name typos and trailing spaces; added soc_automation.py, then removed it the same day |
| Files changed | .gitignore, README.md, WALKTHROUGH.md, screenshots/*, soc_automation.py |
| Technical decisions | [Verified] Project-specific .gitignore rules |
| Problems encountered | [Verified] The added script contained fallback credentials (admin and a placeholder password) |
| Solutions implemented | [Inferred] The script was removed, possibly for that reason. The commit message does not say why |
| Testing performed | Not recorded |
| Remaining issues | Repository had no automation script from 2026-04-01 to 2026-10-11 |
| Next recommended action | Restore the script without default credentials |

# 2026-04-05 · README update

| Field | Entry |
| --- | --- |
| Work completed | [Verified] One README edit (commit c4803ab) |
| Files changed | README.md |
| Other fields | Not recorded |

# 2026-04-26 · Security baseline and governance experiment

| Field | Entry |
| --- | --- |
| Objective | [Inferred] Make the public repository safe and professional |
| Work completed | [Verified] Added SECURITY.md and GitHub hardening guidance; briefly added CI workflows, issue templates, Dependabot, CODEOWNERS, changelog and licence, then removed them the same day to “streamline repo to core lab files”; refined secret patterns in .gitignore |
| Files changed | SECURITY.md, .gitignore, README.md, WALKTHROUGH.md, .github/* (added then deleted) |
| Technical decisions | [Verified] Keep the repository to core lab files only |
| Problems encountered | [Verified] An accidental testfile.gz was committed |
| Solutions implemented | [Verified] Removed it in the next commit |
| Testing performed | Not recorded |
| Remaining issues | No CI after the streamlining |
| Next recommended action | Restore the script |

[Verified] Your local clone stops at this date (e7f4385).

# 2026-10-11 · Script restored and AI assistance disclosed

| Field | Entry |
| --- | --- |
| Objective | [Inferred] Make the automation claim verifiable for the portfolio |
| Work completed | [Verified] Restored soc_automation.py with credentials from environment variables only and an early exit when they are missing; removed an organization name from the console banner; added “Built with AI Assistance” and CONTRIBUTING.md |
| Files changed | soc_automation.py, README.md, CONTRIBUTING.md |
| Technical decisions | [Verified] No default credentials in code |
| Problems encountered | Not recorded |
| Solutions implemented | As above |
| Testing performed | Not recorded; [Inferred] no screenshot was regenerated |
| Remaining issues | Severity rule in code does not match screenshot 07 |
| Next recommended action | Licence and title clean-up |

# 2026-10-12 · Licence and title

| Field | Entry |
| --- | --- |
| Work completed | [Verified] Cleaned up the README title (PR #6); added MIT licence (PR #7) |
| Files changed | README.md, LICENSE |
| Other fields | Not recorded |

# 2026-10-24 to 2026-10-25 · Portfolio review branch (unmerged)

| Field | Entry |
| --- | --- |
| Objective | [Verified] Portfolio review: accurate status, limitations and links |
| Work completed | [Verified] Restructured README with Status, Detection logic, Running the automation and Limitations; declared requests>=2.31; unblocked .github in .gitignore; updated titles and links after repository renames |
| Files changed | README.md, requirements.txt, .gitignore |
| Technical decisions | [Verified] Document both SPL versions and require keeping them in step |
| Problems encountered | [Verified] Links pointed at old repository names |
| Solutions implemented | [Verified] Links updated |
| Testing performed | Not recorded |
| Remaining issues | [Verified] Branch not merged into main as of 2026-10-26 |
| Next recommended action | Review and merge |

# 2026-10-26 · Project Intelligence Hub documentation created

| Field | Entry |
| --- | --- |
| Objective | [Verified] Pilot project for the Project Intelligence Hub |
| Work completed | [Verified] Created the five hub documents from the repository, history and screenshots. No project files were changed |
| Files changed | Hub only: 03 — Cybersecurity Engineering/sec-01 SOC Automation and Detection Engineering Lab/ |
| Technical decisions | [Verified] Documented from GitHub, because the local folder is behind |
| Problems encountered | [Verified] Found the double count, the severity mismatch and the 81 versus 80 event difference |
| Solutions implemented | Recorded as roadmap items, not changed in code |
| Testing performed | Viewed screenshots 05 and 07 against the code |
| Remaining issues | See Project Roadmap |
| Next recommended action | Merge the docs branch, then fix the double count |

# 2026-10-26 · Hub name changed

| Field | Entry |
| --- | --- |
| Work completed | [Verified] At your request, the hub now uses the lab’s current name, “SOC Automation and Detection Engineering Lab”, matching the repository README and your profile. The repository slug stays splunk-bruteforce-detection-lab |
| Next recommended action | None |