# khaneilcampbell.com Portfolio Site

Development Journal · web-01

| Project ID | Entries | Evidence | Last verified |
| --- | --- | --- | --- |
| web-01 | 9, oldest first | 92 commits on main, 3 on docs/portfolio-review, 3 stale branches on an older history | 2026-10-26 |

How this journal works. Reconstructed from git history; fields git cannot show are marked [Inferred] or “Not recorded”. Entries are append-only.

# 2026-04-12 to 2026-04-15 · First site

| Field | Entry |
| --- | --- |
| Work completed | [Verified] Initial commit, CNAME, README, ITIL 4 and Security+ pages, email links, layout polish, lab placeholder links |
| Other fields | Not recorded |

# 2026-04-26 to 2026-05-03 · Security headers and audit script

| Field | Entry |
| --- | --- |
| Work completed | [Verified] CSP meta tags, security headers, rel fixes on external links, robots meta tags, audit script expanded to 10 checks; “site upgrade” on 2026-05-03 |
| Technical decisions | [Verified] Security tags on every page |

# 2026-06-21 to 2026-07-02 · Repositioning and redesigns

| Field | Entry |
| --- | --- |
| Work completed | [Verified] Repositioned as a SOC analyst portfolio, then as a general IT professional portfolio; tech-blue and dark navy redesigns; profile photo; résumé page; SEO structured data; removed an “80+ failed logons” stat and “Open to Work” status |
| Problems encountered | [Verified] Broken homepage JavaScript and markup; clipped page titles |
| Solutions implemented | [Verified] Fixed in a2ac766 and d9c841d |

# 2026-09-14 · Editorial sibling to benjaire.com

| Field | Entry |
| --- | --- |
| Work completed | [Verified] Redesign as an editorial sibling to benjaire.com; five background prototypes; corrected ITIL 4 dates and credential ID and stopped claiming it is current |

# 2026-10-06 to 2026-10-07 · Rebuild

| Field | Entry |
| --- | --- |
| Work completed | [Verified] Rebuilt as a minimal portfolio, then several registers in one day; nav cut to three tabs; copy pass; versioned stylesheet URL; mobile diagram fixes; two contrast fixes |
| Technical decisions | [Verified] Cache-busting via versioned asset URLs |

# 2026-10-11 to 2026-10-15 · AI repositioning and Mist and glass

| Field | Entry |
| --- | --- |
| Work completed | [Verified] Documented hosting and AI assistance (PR #4); repositioned around AI and corrected pipeline claims (PR #6); “Mist and glass” redesign (PR #8); removed service desk metrics (PR #9); README, vision, plan and sitemap brought up to date (PR #10) |
| Remaining issues | [Verified] Work from 2026-10-12 to 15 on three other branches (Benjaire flagship case study, scene plates) was never merged; those branches sit on an older copy of the history |

[Verified] Your local clone stops at 70620ef (2026-10-12).

# 2026-10-23 to 2026-10-24 · Atelier redesign

| Field | Entry |
| --- | --- |
| Work completed | [Verified] PRs #12 to #43: Atelier design, brass favicon, privacy page, self-hosted fonts, HDI KCS Foundation page, About rewrite, interactive architecture diagrams, project line-art covers, evidence-backed Home and Work copy, NYC Health + Hospitals on Home and About |
| Testing performed | [Verified] “Final QA fixes: aria regression, copy rules, brand link preview” (PR #32) |

# 2026-10-24 to 2026-10-25 · Portfolio review branch (unmerged)

| Field | Entry |
| --- | --- |
| Work completed | [Verified] Clarified that _headers is not enforced on GitHub Pages; updated repository links and titles after renames |
| Remaining issues | [Verified] Not merged as of 2026-10-26 |

# 2026-10-26 · Project Intelligence Hub documentation created

| Field | Entry |
| --- | --- |
| Work completed | [Verified] Created the five hub documents. No site files changed |
| Testing performed | [Verified] site_audit.py: 14 pages, 0 failures; security-check.sh: 133 passed, 0 failed |
| Next recommended action | Merge the docs branch; decide D1 and D9 |