# khaneilcampbell.com Portfolio Site

Project Roadmap · web-01

| Project ID | Status | Deadlines | Last verified |
| --- | --- | --- | --- |
| web-01 | Live; open decisions in the plan | None set | 2026-10-26 |

Scale used. Pri: P1 (do next), P2 (soon), P3 (when useful). Size: S (under an hour), M (an afternoon), L (several sessions). All tasks are [Recommended]; none has a deadline.

# Immediate Priorities

| # | Task | Pri | Size | Needs | Expected outcome | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Merge docs/portfolio-review | P1 | S | None | Accurate README on main | Not started |
| 2 | Decide D1 (name Benjaire?) and D9 (keep in-progress case files?) | P1 | S | None | Work page reflects your choices | Not started |
| 3 | Update the plan’s “Production status” to Atelier | P1 | S | None | Plan matches the live site | Not started |
| 4 | Pull main into the local clone | P1 | S | None | Current local copy | Not started |

# Short-Term Improvements

| # | Task | Pri | Size | Needs | Expected outcome | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 5 | Delete the three stale branches after review | P2 | S | None | Clean branch list | Not started |
| 6 | Run site_audit.py in CI; pin actions by SHA | P2 | S | None | Full checks on every PR | Not started |
| 7 | Resolve D10 to D13 (n8n evidence, metrics sources, credentials, mentorship wording) | P2 | S | None | Every claim sourced | Not started |

# Long-Term Opportunities

| # | Task | Pri | Size | Needs | Expected outcome | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | Writing section with project write-ups | P3 | L | None | Ranks beyond your name | Not started |
| 9 | Host with real security headers (D4) | P3 | M | None | Header-only policies enforced | Not started |
| 10 | Benjaire case study, if D1 allows | P3 | M | 2 | Third full case study | Not started |

# Portfolio Readiness

| Item | State |
| --- | --- |
| Live site | [Verified] Live, Atelier design |
| Case studies | [Verified] ai-01 and sec-01 live; two case files in progress |
| AI assistance disclosure | [Verified] In the README |
| Automated checks | [Verified] Partial in CI; full audit local only |

# Interview Readiness

| Concept | Where to study it | Confidence |
| --- | --- | --- |
| Content Security Policy | Learning Guide 2 | Not assessed |
| Progressive enhancement and accessibility | Learning Guide 2 | Not assessed |
| Caching and cache-busting | Learning Guide 2 | Not assessed |
| Static hosting and DNS | Learning Guide 4 | Not assessed |

Update the Confidence column yourself after each review.